LIVE NEWS EXECUTION PLAN

Primary product plan for the website, article system, and front-page redesign

Prepared: 2026-04-23

PURPOSE

Live News should become a readability-first, source-respectful news destination that

turns fast-moving web coverage into cleaner, easier-to-browse story pages. The site

should not feel like a raw RSS wall. It should feel like a calm newsroom product that

surfaces the most important stories first, summarizes them clearly, and always points

readers to the original source.

LOCKED PRODUCT DECISIONS TO PRESERVE

Brand: Live News

Tagline: Anytime & Anywhere

No ads

No community hub

Day mode uses a cool blue-gray low-glare palette

Dark mode should be eye-friendly and readable

Top Stories remains capped at 8

Latest News Feed remains capped at 170 in the backend

User-facing feed controls should stay 30, 50, and 100

Stories should age out around 48 hours

Local News must stay near the top of the homepage

Local browsing should happen on the dedicated local page

Attribution and original source links are required

Live News must not copy publisher wording or article structure

WHY THE CURRENT HOMEPAGE NEEDS TO EVOLVE

The current homepage is useful, but most stories still read like feed rows. The title is

the main visible asset, and the source/time line does more work than the summary does.

That makes scanning harder than it should be, especially when many stories look similar.

The next version should turn story rows into structured cards and turn major stories into

real Live News pages. This does not mean hand-writing every article from scratch. It means

building a system that:

1. Ingests source material from the web.

2. Clusters matching reports.

3. Produces a simple Live News summary in original wording.

4. Publishes a dedicated Live News page for that story.

5. Links back to the original source and any supporting sources.

This is the right path because it gives Live News:

- indexable article URLs

- better SEO structure

- stronger internal linking

- stable destinations for social posts

- a cleaner experience than sending users directly away to the publisher first

PRODUCT DIRECTION FOR THE NEW HOMEPAGE

Live News should borrow the information hierarchy used by major U.S. news sites without

copying any single outlet's style. The key patterns worth using are:

- a lead story or lead package at the top

- visible categories and recency cues

- grouped modules rather than one long undifferentiated list

- clear summaries beneath or beside headlines

- strong source and timestamp context

- separate lanes for live updates, local coverage, and latest items

RECOMMENDED HOMEPAGE LAYOUT

1. Top utility header

Brand, tagline, search, mode toggle, and a compact local entry point.

2. Lead news band

One large lead story card for the most important story on the web right now.

This card should show:

- headline

- 2 to 3 sentence summary

- source cluster line

- updated time

- category

- button to open the Live News story page

- button to read the original source

3. Top Stories module

Keep 8 stories, but stop presenting them as plain list rows.

Use 2-column desktop cards and 1-column mobile cards.

Each card should show:

- headline

- 1 short summary block

- source line

- category

- published or updated time

- quality or confidence chip

4. Latest News Feed module

Keep the grouped-by-time structure, but move to denser cards with clearer text rhythm.

Each card should show:

- headline

- one-line summary

- source

- category

- timestamp

5. Local News module near the top

Keep this high on the page.

Keep city launcher behavior and dedicated local page behavior.

Do not bury local under national or business modules.

6. Category lanes

Introduce lighter modular sections below the main story area:

- National

- International

- Business

- Tech

- Sports

- Entertainment

Each lane can show 3 to 5 curated cards and a "See more" action.

7. Search and utilities

Add a visible site search box near the top.

Add a "Developing / Live / Explained" filter later.

Add a compact "Updated in the last hour" quick filter later.

PROPOSED ARTICLE CARD FORMAT

For both Top Stories and category modules, use box-based cards instead of stretched rows.

Card anatomy:

- Eyebrow: category plus urgency state

- Headline: 2 to 3 lines max

- Summary: 2 sentences max

- Source line: primary source plus supporting source count

- Time line: published or updated time

- Actions: Open Live News page, Original source

This will make the page feel more editorial and less like a scraped feed.

HOW THE LIVE NEWS ARTICLE SYSTEM SHOULD WORK

The article system should be helpful, but not "too intelligent." It should not invent new

reporting. It should behave like a structured summarizer and organizer.

SAFE WRITING MODEL

The system should write:

- a clean headline in Live News wording

- a 2 to 4 sentence summary

- 3 key points

- a "why it matters" line

- a source block

The system should not write:

- long opinion pieces

- speculative claims

- quotes that are not present in source material

- dramatic or sensational language

- full rewritten versions of a publisher article

RECOMMENDED ARTICLE PAGE STRUCTURE

1. Live News headline

2. One-deck summary under the headline

3. Story facts section with 3 to 5 bullets

4. Why it matters section

5. Source list with original publisher links

6. Related coverage section

7. Social package or clip promo area later

8. Last updated timestamp

INPUTS THE ARTICLE SYSTEM NEEDS

To make this work well, each story record should store more than a title and link.

Required story packet fields:

- storyId

- slug

- liveNewsUrl

- originalSourceUrl

- primarySourceName

- supportingSources

- sourceDomains

- originalPublisherTitle

- liveNewsHeadline

- category

- subcategory

- city

- state

- country

- publishedAt

- updatedAt

- clusteredAt

- urgencyState

- crossSourceScore

- summaryShort

- summaryLong

- keyPoints

- whyItMatters

- peopleEntities

- organizationEntities

- locationEntities

- thumbnailUrl

- imageCredit

- originalLanguage if relevant

- reviewStatus

- socialStatus

- canonicalUrl

- metaTitle

- metaDescription

- schemaType

EXTRA INPUTS THAT WILL MAKE LIVE NEWS BETTER

- topic tags for recurring subjects

- live update flag

- correction flag

- explainer flag

- data-source confidence score

- duplicate cluster score

- source freshness score

- manual editor notes

- clip package status

- SEO keyword theme

- internal related-story IDs

EDITORIAL GUARDRAILS

Live News should remain source-respectful and useful. The system should follow these rules:

1. Use source material to understand facts, not to mimic the publisher's prose.

2. Keep summaries short and original.

3. Show where information came from.

4. Prefer multiple-source clusters when possible.

5. Mark uncertain or developing stories clearly.

6. Preserve timestamps so users understand freshness.

7. Let human edits override auto-generated copy.

GOOGLE DOCS COLLABORATION WORKFLOW

The easiest collaboration method is not to build a full CMS first. Start with a simple

editorial loop using Google Docs.

Recommended Google Drive structure:

- Live News / Editorial / Story Drafts

- Live News / Editorial / Approved Stories

- Live News / Editorial / Style Guide

- Live News / Editorial / Source Notes

For each story draft, use a standard document template:

1. Story ID and category

2. Original source link

3. Additional source links

4. Live News headline draft

5. Summary draft

6. Key points

7. Why it matters

8. Notes to Create Clips

9. Status: Draft / Review / Approved / Published

The website should eventually support:

- "Create draft doc" action

- "Mark reviewed" action

- "Publish to Live News page" action

But version 1 can be manual:

1. Auto-generate a story packet.

2. Paste it into a Google Doc.

3. Edit with collaborators.

4. Approve the final summary.

5. Publish the edited fields back into Live News.

EXECUTION PHASES

PHASE 1: DATA MODEL AND STORY PACKETS

Goal: turn feed items into structured Live News story records.

Steps:

1. Expand the backend story object beyond title, link, and summary.

2. Generate a stable slug and story ID for each cluster.

3. Preserve original source links and source counts.

4. Add summaryShort, summaryLong, and keyPoints fields.

5. Store article-ready metadata for SEO and internal routing.

PHASE 2: DEDICATED LIVE NEWS STORY PAGES

Goal: each important story gets its own Live News URL.

Steps:

1. Create a story route, such as /story/:slug

2. Render Live News copy, not raw publisher copy

3. Show the original source link prominently

4. Add structured data for NewsArticle

5. Add canonical tags and related stories

PHASE 3: HOMEPAGE REDESIGN

Goal: make the front page easier to scan and more editorial.

Steps:

1. Convert Top Stories rows into box cards

2. Add a lead story area above the Top Stories grid

3. Keep Local News near the top

4. Keep Latest News grouped by time

5. Rebalance spacing, card density, and summary lengths

PHASE 4: NAVIGATION AND DISCOVERY

Goal: help users find what matters quickly.

Steps:

1. Add search near the top navigation

2. Add section quick links

3. Add filters for live, local, and recent later

4. Add related story linking

5. Add topic tags or recurring themes later

PHASE 5: SEO AND TRUST

Goal: make Live News indexable, understandable, and credible.

Steps:

1. Add per-story title and description fields

2. Add NewsArticle schema where appropriate

3. Maintain sitemap coverage for article pages

4. Show updated timestamps clearly

5. Add About, Contact, and editorial standards pages

PHASE 6: EDITORIAL WORKFLOW

Goal: keep the writing simple, accurate, and collaborative.

Steps:

1. Create a draft template for Google Docs

2. Add human review status to story packets

3. Let approved text override automated summaries

4. Build a later admin tool only after the workflow is proven

PHASE 7: CREATE CLIPS INTEGRATION

Goal: use Create Clips as the attention engine, not the source of truth.

Steps:

1. Send approved Live News article packets to Create Clips

2. Receive social caption and visual packages

3. Link social posts back to the Live News story page

4. Keep attribution and source links intact

HIGH-PRIORITY CLEANUP ITEMS FROM THE CURRENT SITE

1. Remove the user-facing 170 button from the feed controls if 170 is meant to remain a

backend cap only.

2. Replace long Top Stories rows with structured cards.

3. Add clearer summary text to more homepage story surfaces.

4. Build true Live News story destinations instead of linking headline clicks only to the

original publisher.

5. Add search and improved section discovery.

SUCCESS METRICS

Live News is moving in the right direction if:

- more users open Live News story pages before leaving to original sources

- article pages receive index coverage in Google

- homepage click-through improves

- local page engagement stays strong

- summaries remain readable and do not trigger copying concerns

- Create Clips social posts send traffic back to Live News pages

REFERENCE PATTERNS REVIEWED

Major U.S. outlet homepages reviewed for layout and hierarchy ideas:

- ABC News homepage: lead modules, visible categories, live updates, top stories, app CTA

https://abcnews.com/

- NPR homepage: top stories plus topical lanes and mission-forward grouping

https://www.npr.org/

- Fox News homepage: modular sections, latest wires, topic lanes, and high-scan packaging

https://www.foxnews.com/

Google documentation reviewed for search-facing requirements:

- Helpful, reliable, people-first content

https://developers.google.com/search/docs/fundamentals/creating-helpful-content

- Article structured data

https://developers.google.com/search/docs/appearance/structured-data/article

- Build and submit a sitemap

https://developers.google.com/search/docs/crawling-indexing/sitemaps/build-sitemap

BOTTOM LINE

Live News should evolve from a feed-led site into a story-led site. The right move is not

manual article writing. The right move is a structured article generation system with

human collaboration, stronger cards, better front-page hierarchy, and dedicated Live News

story pages that Create Clips can promote.